## Slide 1: Facebook User Behavior Analytics
7200 Big-Data Sys Engr Using Scala
Chenxi Hu & Nan Yang
Spring 2016

## Slide 2: Goal of the project - Usage
User recommendation for specific user id based on ti-idf analysis
search associative users given a key word based on ti-idf analysis
Use graph analysis to exclude users that already associated with then given user and present final result

## Slide 3: Methodology
Data Collection
Data Analysis
Data Usage - multiuser accounts
Fetch Data from Posts
Fetch Data from Likes
Determine topics based on posts (TF-IDF)
Create user relationship graph with depth of 3 based on Likes
Calculate topic similarity and overlap of Likes graph
Group similar users
Data for Analysis
User recommendation for specific user id and search associative users given a key word
Start from a specific user

## Slide 4: Data sources
Facebook real-time dataset

## Slide 5: Milestones
3.23 – 3.29 Fetch Data from Facebook
3.30 – 4.05 Build Data Structure
4.06 – 4.12 NLP Analysis for per User
4.13 – 4.19 Extended Analysis based on whole graph

## Slide 6: Tools involved
Facebook Developer
Graph Analytics tools (Neo4j)
NLP tools(Apache OpenNLP) + TF-IDF
Spark
Akka
Reactive X
Play Framework

## Slide 7: What will you program in Scala?
Fetch data from Facebook – ReactiveX scala
TF-IDF
Akka Actor
UI Design

## Slide 8: Acceptance Criteria
In TD-IDF analysis, words with high frequency in all documents should be weighted as 0.
Compare similarity of multiple users’ Likes graph, the acceptable lower bound of similarity is 0.7 based on some empirical analysis according some reference.

## Slide 9
Thank you
for any advice and suggestion.